## Slide 1: INF3201: Information Systems Audit and Control
Week 8 - 9: Information Systems Acquisition, Development and Implementation

## Slide 2: Developing the business case
Before starting any IS project, the organization should make sure it supports the IS Strategy, is affordable and decide what benefits it must deliver to be judged a success. This information is brought together in the business case which is approved by senior management and continually re-evaluated throughout the project.
A benefits realization process is also used throughout the project to ensure the benefits, such as cost reduction or improved system reliability, are delivered.

## Slide 3
The need for the project will come from the portfolio which has been created to support the IS strategy, and a feasibility study might be used to evaluate the approach, and the results included in the business case.
The candidate must understand the approach to business case development and investment evaluation techniques such as return on investment (ROI)

## Slide 4: Project management practices
Candidates must understand how project management tools and techniques are used to manage the risks associated with IS acquisition, development, and implementation, and should be able to evaluate if projects are progressing to plan and are on track to deliver the benefits contained in the business case.
Attention must be paid to the project brief and project plan. A comprehensive project brief and accurate delivery plan, developed with input from the main stakeholders, are the foundations for a successful project and poor-quality content should be a major concern for the auditor.

## Slide 5
There are various project management methodologies, such as those offered by APM and PMI, and, although candidates don't need to know the details, they should have a basic understanding of the different approaches. Additionally, many organizations tailor these methodologies to meet their own needs, and auditors should familiarize themselves with what's being used before starting a review.

## Slide 6
Agile development methods have a different approach to project management - largely abandoning it and using the concept of self-managed teams - and that also needs to be borne in mind by auditors.
An important element of the project management process is Governance, and the auditor should look for evidence that risks, issues, and dependencies are being actively managed, and the project controlled by a steering committee or project board.

## Slide 7: Project reviews
The Purpose of A Project Review
A project review evaluates the success of an initiative and identifies areas for improvement. It can also evaluate a current project to determine whether it’s on the right track. Or, it can determine the success of a completed project. Either way, teams identify lessons learned within this process. By doing so, they’ll improve their success in the future.

## Slide 8
As part of the review, teams debrief the project as a group. Together, they explore what they could have done better. For example, they may learn specific ways in which they can communicate better. They also acknowledge their successes so they can celebrate them. By comparing results with goals, they can refine their strategy.
If the project is still in progress, they can correct course midstream.

## Slide 9
How to Build A Great Project Review Team
Several important roles guide the project review process. It’s also important to assign a project review leader to facilitate the process. This person can also make assessments based on data prior to the review. Assign another staff member to assist with data analysis. Also assign a notetaker who can record information throughout the process.
Some organizations assign these roles to people who had no involvement in the project. In some cases, different project managers review one another’s projects. They first brief one another on project goals, scope, team, and process. That may not always prove feasible, however. In many organizations, teams review their own projects.

## Slide 10
The Project Review Process
As mentioned, you can hold product reviews during the course of a project. For large projects, this can prove especially important. For small projects, it may be overkill. If you hold reviews during a current project, set them at regular intervals. And always hold a project review at the end of a project.

## Slide 11
Types of Evidence Examined in the Process
In project reviews, teams examine metrics and voice observations. They look at both internal and external factors that led them to achieve a particular result. Both objective and subjective information comes into play. Teams may discuss interpersonal issues that arose along with hard data. This can illuminate what human issues may have led to the project outcome.

## Slide 12
Project Review Process Guidelines
Within your review, make sure to cover several key elements. The following instructions and questions will ensure you address the key components of the review process. The project review leader can use them as a guide to conducting the review.
Evaluate quality, time, and cost—the three main project variables, according to Harvard Business Review editors. Did you make any tradeoffs between them? Were project milestones achieved on schedule, with the desired results? Did the project exceed the budget? Detail any particular areas that proved more expensive (or inexpensive) than expected.

## Slide 13
Assess your project management methodology. Was it the best choice for your team? For the project? For instance, if you employed an agile approach that prioritized speed and flexibility, did it work well?
Evaluate risk exposure. In addition to addressing what actually happened, look at what could have happened. Consider what serious risks occurred and how to avoid them next time.
Consider whether project transitions happened efficiently, as Indeed suggests. Did the project move from one group to another at particular stages? If so, how smoothly did the project handoff unfold?

## Slide 14
Conduct a gap analysis. Did team members fit their individual roles well? Did particular roles demand any skills they needed? Moreover, determine any strengths the team lacked, along with strengths they demonstrated.
Use a simple scoring system to represent a project’s success or risk level. Assigning a colour can work well, as Indeed outlines:
Green = low risk; everything is on track.
Yellow = some concern about progress or risk exists.
Red = major adjustments need to be made. Follow progress closely after making them.
Using the information you’ve gained, complete a project review template.

## Slide 15: Project Review Template

## Slide 16
Different Types of Project Reviews
Here are several common types of project reviews an organization might conduct.
Gate Review
The gate review determines whether to authorize a current project to proceed to the next stage. It examines factors like current risks and budget requirements. In many cases, it involves approving funding as well.
Completion Review
Every project should have a completion review, as discussed. This review assesses the overall success of the project.

## Slide 17
Follow-Up Review
A follow-up review addresses issues of noncompliance, as Timothy Briscoe and coauthors explain in a Project Management Institute conference presentation. This can occur after a gate review that reveals concerns. Or, it can occur after a completion review that found the project has not yet met its goals.
It might be scheduled for two weeks or one month after the gate review.
Peer Review
These reviews deliver third-party feedback to the project manager. Peers of this leader evaluate the project’s success. Such reviews can occur at any stage of the project.

## Slide 18
Project Review Best Practices
Every project review leader should employ this set of best practices. By doing so, they’ll gain a full picture of the issues that impacted success.
Debrief the Project as a Team
Project reviews should include the whole project team. Hold a meeting where you invite input and discussion from everyone. Employees doing the hands-on work have an extremely valuable perspective. They may notice issues or strengths that leaders have overlooked.

## Slide 19
Encourage Staff to Bring Supporting Documentation
People with key project roles should bring evidence that the team achieved (or didn’t achieve) deliverables. They can also bring documentation showing why the team adopted the chosen plan and methodology, as Briscoe and coauthors assert. This will ensure a productive and detailed discussion.
Ask Thoughtful Questions
Make sure everyone has a chance to share input. Prompt individuals to speak up in areas where they may have feedback if need be. For example, say, “Susan, you handled a lot of coordination between team members. How did communication flow?”

## Slide 20
Interview Individuals
Conduct one-on-one interviews with individual team members if you need more input. This gives you a chance to ask follow-up questions.
Discuss the Results with Stakeholders
Present project outcomes to stakeholders and explain what you accomplished. Remind them of the project scope when you start the meeting. Then try to reach consensus with stakeholders on whether you’ve fulfilled the project goals. Reach an agreement on whether you’ve successfully completed the project or need to do more work.

## Slide 21
Produce Project Review Reports
After a great discussion, don’t let the collective knowledge you’ve gained be forgotten. Along with completing the above template, produce a detailed report. Then share it with the group as well as HR and organizational leadership. The team can refer back to it when planning their next project or continuing the current one.
Use the Right Tools
Software can assist in your project review process. Firstly, it can help you track progress toward project goals. Secondly, it can generate analytics to assist in evaluating success. This provides objective evidence of strengths and shortcomings.

## Slide 22: Develop project controls
What Are Project Controls?
Project controls are processes for gathering and analyzing project data to keep costs and schedules on track. The functions of project controls include initiating, planning, monitoring and controlling, communicating, and closing out project costs and schedule. Ultimately, project controls are repeatable processes for measuring project status, forecasting likely outcomes based on those measurements and then improving project performance if those projected outcomes are unacceptable.

## Slide 23
Activities under the umbrella of project controls may include:
Aligning projects with portfolio/organization goals and objectives
Developing a work-breakdown structure (WBS)
Collaborating on initial project schedules
Developing a risk management plan
Project budgeting and forecasting
Monitoring project costs
Feedback and reporting
Optimizing project strategies to enable better outcomes in the future

## Slide 24
While a project may deal with many parameters, such as quality, scope, etc., the discipline of project controls puts a spotlight on the cost and schedule factors, continuously monitoring for any risk to them.
Hierarchically, project controls nest under project management. A project controller could be reporting to a project manager on a specific project or an entire portfolio of projects. Project controls are vital to successful project management, as it alerts project stakeholders to potential trouble areas and allows them to course correct, if needed.

## Slide 25
Processes That Define Project Controls
The strengths of project controls lie in their data-focused approach and attention to detail. A project manager does not simply want to know that there is a cost overrun, but rather wants to know the root causes, the precise numbers, and how it can be resolved. This is where a fully integrated project controls solution can help with efficiency in obtaining answers quickly, and provide visibility into performance that can reduce project costs.

## Slide 26
Let’s dive into the processes that define project controls.
Project Planning
Planning is one of the important steps in which controllers and project managers work together. Whether it’s creating project plans, schedules, work-breakdown structures or cost estimates, planning gives your team a baseline to work with throughout the project.
Budgeting
Integrating the budgeting process into project activities is essential to calculate costs accurately and to understand when and why variances occur. By time-phasing budgets and refining the numbers, a transparent model is available for senior managers and team members alike. This model serves as a benchmark throughout the project to understand vitally important cash flows.

## Slide 27
Risk Management
Project controls provide a meticulous approach to managing risk. By preemptively identifying risks, monitoring risk continuously, and developing contingency plans to address and mitigate issues, it becomes possible to reduce impact on budget and schedule. It also helps prevent some risks from happening in the future.
Change Management
When a project deviates from its original estimates, it’s often not due to a single factor, but due to the cumulative effect of several factors that tend to go unnoticed. This is why change management is critical. By tracking changes and understanding their impact, while following a clear process for evaluation, approval, and accountability, projects can stay on their charted trajectory.

## Slide 28
Forecasting
By increasing the accuracy of estimates-at-complete, project controllers and managers can gain more insight into the current drivers of cost and schedule overruns. Good progress measurement is a vital input to the forecasting process. It serves as the comparison against actual and committed costs that enable project controllers to extrapolate a forecast using a combination of standard forecasting methods and formulas. Regular, timely updates aid the project controller by enabling faster response and corrective action to when a project starts to get off track.

## Slide 29
Performance Management
Defining and using key performance indicators (KPIs) to monitor project health and forecast trends is crucial to take corrective actions. Organizations that use performance information to manage projects, like the calculations used in Earned Value Management, achieve a 68% success rate, compared to a 7% success rate for projects that don’t leverage this data.

## Slide 30
Project Administration
This process involves establishing processes and systems that can help team members communicate and collaborate with each other. The goal is to track status updates, capture meeting minutes and lessons learned, and manage workflows seamlessly so teams can focus on actual execution rather than routine tasks.

## Slide 31
Importance of Project Controls
In a 2018 survey, 88% of respondents said they perceive project controls to be important or critical to the success of enterprise projects.
The report also confirms the correlation between project controls and success: those that perceived controls as ‘critical’ were twice as likely to meet all project objectives. Those who perceived project controls as ‘not important at all’ were more than 3 times more likely to fail.

## Slide 32
These results emphasize the significance of controls, especially considering the number of major deviations from initial project estimates in the past.
In a PwC analysis of capital projects, six nuclear plants observed an average cost overrun of 157%! In another instance, a refinery project eventually overshot its budget from an initial $4 billion to $12 billion.

## Slide 33
Project professionals know that, whether it’s a large-scale construction project or the launch of a new website for a small business, there will always be unexpected delays, additional costs, or unforeseen circumstances. But without project controls to anticipate and resolve these issues, costs and delays can quickly become huge expenses and affect other areas of the business.

## Slide 34
Benefits of Project Controls
In megaprojects, the various moving parts can make it difficult to stay aligned with the initial plans. However, close monitoring, analysis, and regulation can keep this in check. Projects of all sizes, not just large projects, experience significant benefits when controls are properly executed.
The following are some of the key benefits of project controls:
Reduced project costs through ability to make timely decisions using KPIs
Increased project predictability for cost and completion date
Increased visibility into the financial health of the project as it progresses

## Slide 35
Ability to mitigate project scope creep
Meaningful benchmarking data for future projects via well-structured projects
Increased margins when working in a fixed-price environment
Improved reputation for properly managing and controlling projects
Competitive advantage over organizations with less mature project management capabilities
Increased job satisfaction for project team members

## Slide 36
Reports That Every Project Controls Team Should Have
1. Cost Report One of the most frequently used tools for communication, a status report should include all metrics regarding project costs. Examples of metrics on cost include actual budget consumed so far, committed expenditures—such as contracts signed with vendors for work yet to be completed—and ratios of actual versus planned work as of a given date.
2. Change Management Register Scope creep is a common challenge for most project managers. A change management register keeps track of change in scope from the initial statement of work or estimate. It identifies how much extra cost the project has to incur and how much the project may be delayed because of the addition in scope.

## Slide 37
3. Risk Register A risk register is a document that manages risks and records contingency dollars associated with known risks.
It works as a RAID (risk, action, issues, decision) log and is created at the beginning of a project, documenting risks, assumptions, issues, and dependencies.

## Slide 38: Information systems implementation and migration
Information systems implementation
Systems implementation is the process of:
defining how the information system should be built (i.e., physical system design),
ensuring that the information system is operational and used,
ensuring that the information system meets quality standard (i.e., quality assurance)

## Slide 39
Implementation of a system is as important as the creation of it. Implementation can easily destroy the good work done in the earlier phases and bring the system to a standstill.
Implementation requires technical and managerial skills as the implementers work as change agents. Implementation is also a process that has a series of sequential steps which culminates in making operational the new system.

## Slide 40
Process Of Management Information System:
Implementation of MIS in any organisation is a very important step. So various steps involved in implementation process are:-
Planning the Implementation
Acquisition of facilities and space planning
MIS organisation and procedure development
User Training
Acquisition of hardware and software
Creation of forms and databases
Testing
Change over

## Slide 41
1. Planning the Implementation:
Proper planning is required to implement the system. Plan is a prerequisite activity and is known as a pre-implementation activity. In this step we identify various activities which are required for implementing a system, are identified and their sequence and relation to each other is decided. Here we also decide various other estimates like time required for each activity and cost estimates. To better describe the plan and implementation schedule, a system analyst can make use of various tools like gantt charts, etc.

## Slide 42
2. Acquisition of facilities and space planning:
The information system to be implemented may be for a new organisation, where the MIS has been modified to a great extent or altogether a new one has been developed. This will need acquisition of facilities like office, computer room, computer library etc.
For proper implementation, system analysts should prepare estimates of floor space requirements and rough layouts. Space planning should consider space occupied by computers, terminals, printers and other peripheral devices, etc. It should also include number and type of exits, storage areas, air-conditioning location of utilities, safety and security factors etc.

## Slide 43
3. MIS organisation and procedure development:
System analysts must make the role of line managers/users clear and ensure their involvement in the system to the maximum. It will help to manage users' resistance to change and increase their acceptance. The various activities involved in this step are evaluating and selecting hardware, buying or developing software, implementation strategies testing of the system, hiring/recruiting personnel required etc.

## Slide 44
4. User Training:
Training is a very important step for implementing the system. If people are not properly trained to work upon that system then how will they make efficient use of the system? The users may be identified and classified on the basis of operations/functions performed by them. The MIS manager must design training schedules as per the needs of these users. Proper user training helps us to ensure the acceptance of new systems are very important for the successful implementation.

## Slide 45
5. Acquisition of hardware and software:
The process of acquiring the necessary hardware and software is a very important step and should be started at the early stage, because selecting software and hardware may be quite complex and time consuming. MIS managers must ensure that facilities needed to install the hardware like site preparation work, computer room layout, air-conditioning, electric connections, and communication lines should be completed on time. Consumables like ink/cartridges, papers, tapes, compact disks, pen drives, etc should also be acquired by this time.

## Slide 46
6. Creation of forms and database:
Form plays an important part in transmitting data, they are required for input to the system and output from the system. For the implementation process, proper forms should be generated, keeping the context of the entire MIS in the frame. For acquiring the data and creating the database, forms are required.

## Slide 47
7. Testing:
Testing should be performed at every phrase to ensure the smooth running of the system. Testing is more important in the implementation phase because testing at this stage is done under real operating conditions with facial data. Testing can be done alone with small representative data, starting from elementary level to sub-system level and then to the system as a whole. The elementary level may include equipment, forms, programs, work procedures and formats etc. These tests are performed mainly for accuray, range of inputs, frequency of inputs, operating conditions and reliability etc.

## Slide 48
8. Change Over:
Changeover is the event of switching over from the old system to the new system, which takes place after ensuring the reliability of the system.
For a new organisation where any old system does not exist, the only step to be taken is to install the new system.
For old organisations, where earlier any system was in existence, different strategies are to be considered. They are:

## Slide 49
a. Direct Approach:
Direct approach is the installation of the new system and the immediate discontinuation of the old system. This approach produces a time gap when no system is working. This approach is used in organisations where seasonal operations like sugarcane processing or plant shut down are to be done. It is quite inexpensive, but it provides a big risk of failure.
b. Parallel Approach:
Parallel approach is the approach where a new system is installed and operated in parallel with the current system until the new system has been tested thoroughly. Here outputs frame both systems are compared and differences are reconciled. It is very expensive as both systems have to be managed in parallel. Its main benefit is that the accuracy of the system is properly checked.

## Slide 50
c. Modular Approach:
Modular approach refers to the implementation of a system in the organisation on a module basis. For example- information systems can only be implemented with any selected product or with all the products in any particular subsystem or location.
This type of approach will have the following advantage:
The risk of the system failure will be localised,
Problems can be rectified before further implementation.
Other remaining staff can be trained in a “live” environment.

## Slide 51
d. Phase-in Approach:
Phase-in implementation is also referred to as “cut over by segments”. This system is almost similar to modular approach but the only difference is that the system itself is segmented and not the organisation. This system allows the old system to operate with the new input data. The advantage of this approach is the rate of change in a given organisation can be minimised. This method is most suited for systems which require only the upgrading of the old system.

## Slide 52
Problems in Implementing MIS:
Resistance to change is a normal human tendency. MIS when implemented, changes a lot of things within the organisation. It ushers in a new way of working in the organisation. It changes power structures, the way people view their work, changes skill requirements of employees, processes and also the entire organisational culture.

## Slide 53
This change can cause problems in the implementation process, as there may be resistance to this change from employees. Moreover, the implementation of MIS involves migration of an information system from a controlled environment of design and development to a ‘real’ environment of an organisation.
Sometimes, information systems that work fine in a controlled environment fail to deliver in the ‘real’ environment. This may require some tailoring and customization of the system. The management should ensure that such minor glitches should not be used as an excuse by rumormongers to malign the new system.

## Slide 54
Management should have a mature view that such problems are not expected in the implementation process, ensuring such technical issues remain a technical issue only and are not blown up into an organisational issue.
A strong message from the top management favouring the new system thwarts such attempts at maligning the new system and hence is advocated. However, in spite of the best efforts some factors cause problems in the implementation process.

## Slide 55: Information systems migration
What is system migration?
If you're interested in database administration or systems engineering, you may have wondered, “What is system migration?”. System migration is the process of moving data and applications from one computing system to another. It may entail a physical system migration if outdated hardware components are unable to meet the system's requirements or there's a compromise. It may also involve a data-based migration, requiring the transfer of data and records to a newer running system.

## Slide 56
How to effectively plan a system migration
For the system migration to be effective and successful, there are precautions and applicative steps you can consider. Here are nine steps you can follow to plan a system migration effectively:
1. Speak to a representative from all departments
You can discuss with a representative from every part of the company to inform them about the migration process, how they can prepare for it, and how to contribute. Doing this can help enhance the speed and efficiency of the process.

## Slide 57
2. Make the migration as accessible as possible
Due to prolonged use of the old system, some individuals or entire teams can find operating on the newer system challenging. That's why it's often necessary to consider accessibility during the migration process. You can request inputs and suggestions from the departments in the company to know how best to structure the framework. Making the process open, easy to understand, and accessible can help it operate more smoothly.

## Slide 58
3. Perform proper inventory management
If you don't know whether the transfer of all data was successful in the process, you may not be able to determine the completion of the migration. To keep track of the process, you can appoint team members to monitor data storage, perform backups, and export it to a lightweight format either in comma-separated values (CSV) files or in physical copy.

## Slide 59
4. Do a risk assessment
Assessing the risks that may be present in the migration process can help prepare you to contain them or know if the migration is appropriate at that time. You can determine all the risks in the migration, which may include opportunity costs and regulatory compliance issues.

## Slide 60
5. Create a cost overview for the process
It's also necessary to evaluate the financial, technical, and miscellaneous expenses in the migration process. You can work with the finance professionals in the company to figure out the migration project's costs.
6. Establish a transparent project management system
After assessing risk and creating the budget, it can be helpful to set up a project management portal where everyone can check progress, attach files, recommend suggestions, and observe the process.

## Slide 61
7. Implement the migration in phases
Migration is often a gradual process that you can set up a schedule to achieve. You can perform the migration departmentally and in phases to ensure organization and prevent a total shutdown of work.
8. Observe progress and test results
As the migration progresses, you can evaluate results in the different stages or within departments rather than migrating all at once and discovering undesirable results. Testing the outcome of the migration at each stage can help you determine whether the final implementation can manifest as intended.

## Slide 62
9. Assess the final outcome
After the entire migration process, you can assess the system and compare it with the previous one to know whether the project was successful. You can perform extensive user testing of the software to understand problems that may arise and solve them immediately if possible.

## Slide 63
Types of system migration
Although there are different types of system migration, some may share features or be combinations of others. Here are six types of migration:
Data centre migration
Many organizations may migrate their data centre periodically. The data centre contains switches, servers, and networks that form the physical infrastructure of a network. Data centre migration may be digital or physical.

## Slide 64
Business process migration
It's common for businesses to merge, acquire, or reorganize to better compete in the marketplace or enter new markets. These alterations can necessitate the migration of existing business applications and databases containing information on clients, products, and activities to new hardware or location.
Cloud migration
Cloud migration involves migrating data from a hardware source to virtual storage known as a cloud or transferring data from one cloud to another. This type of migration is typically effective, but it may take long periods. It can also be complex, but is often one of the safest means of storing data and information.

## Slide 65
Storage migration
There may be limited space available on some storage systems. As a result, many companies may migrate their storage from one physical hardware to another or a virtual storage.
Application migration
Moving data from one computing environment to another is typically necessary when a company changes its enterprise software vendors. For instance, a hotel switching to a new property management system or a hospital replacing its old electronic health record system.